PoC Implementation Plan

Implementation Proposal

Prepared within the scope of the BONSAI project

30.04.2026

| Title | PoC Implementation Plan |
| --- | --- |
| Author | Sunesis Team |
| Date | 30.04.2026 |
| Version | 3.0 |
| Status | Submitted for Stage 1 Review |

© Sunesis d.o.o., 2026. All rights reserved.

Version history:

Version 3.0, 30.04.2026 – Submitted for Stage 1 Review

Contents

PoC Implementation Plan	3

1	PoC Objective	3

2	Implementation Plan	3

2.1	AVRA Pilot App	3

2.2	Daikin Challenge	4

2.3	Porto Energy Pilot	4

2.4	Lappeenranta City Pilot	5

2.5	Timeline	5

2.6	Language Availability	6

3	Data and Input Dependencies	6

4	Deliverables and KPI Roadmap	7

4.1	AVRA Pilot Deliverables	7

4.2	Daikin Challenge Deliverables	8

4.3	Porto Energy Pilot Deliverables	8

4.4	Lappeenranta City Pilot Deliverables	9

4.5	Stage 4 – Business Support Deliverables	9

5	Conclusion	9

- PoC Implementation Plan

PoC Objective

This document defines a consolidated proof-of-concept (PoC) implementation plan covering four pilot implementation streams: AVRA, Daikin, Porto Energy, and Lappeenranta City.

The objective of the PoC is to demonstrate that the implementation plan for each pilot stream is designed to address the requirements of Challenge 10: Smart Apps for Consumers, while also being ready for extension in related follow-up initiatives:

- AVRA: establish a tenant-facing app that delivers simple, timely, and understandable energy-related support.

- Daikin: develop an app layer which provides user recommendations for heat pump usage optimization using the predictions and other processed data from Daikin and INETUM.

- Porto Energy: implement generative AI features to improve user engagement with the Porto Energy optimization app.

- Lappeenranta City: implement a web layer for user observation reporting.

Note: This PoC implementation plan complements the Individual Mentoring Plan (IMP). The IMP defines the project milestones, KPIs, timelines, reporting structure, and validation evidence. This PoC document explains the practical implementation logic behind those milestones and clarifies the scope of the four pilot streams.

Implementation Plan

AVRA Pilot App

The AVRA Pilot app should support vulnerable social housing tenants with simple, timely, and understandable advice related to household energy use, comfort, and practical decision-making.

| Phase | Implementation content |
| --- | --- |
| Phase 1: Baseline app | - Onboarding flow - Learning tenant needs and priorities - Flexible tariff (bono social) indication to tenants - Tariff-related notifications - Weather-based advice - Optional feedback mechanisms |
| Phase 2: Profile- and feedback-based recommendations | - User segmentation based on onboarding, household characteristics, or priorities - Differentiation between users with and without flexible tariffs - Adaptation of user recommendations by user profile, season, and prior app interaction |
| Phase 3: Digital twin output integration | - Alerts related to unusual household energy behavior - Messages related to comfort-relevant patterns - Contextualized notifications based on interpreted household events rather than raw sensor values |

Daikin Challenge

The Daikin Challenge implementation will include the following activities:

- Analysis of data provided by Daikin and INETUM.

- Assessment of the data to determine if it needs to be augmented with additional open-source datasets.

- Implementation of data connectors.

- Preparation of a fallback simulation environment if real-time participant data is delayed, incomplete, or unavailable.

- Generation of user notifications based on predictions and other processed data outputs provided by Daikin and INETUM, or simulation of user engagement if pilot users cannot be obtained.

Porto Energy Pilot

The Porto Energy Pilot implementation will include the following activities:

- User notifications about an energy optimization action using personalized text.

- Provision of personalized text as an audio version for users with visual impairments.

- Implementation of a user engagement feature that generates an image, passed together with the personalized text to users, to try to increase the probability of a user interacting with the app.

- Modification or extension of the above baseline features based on engagement results and relevant scientific literature, for example by adding features such as the option for a user to like a recommendation.

Note: The personalized text, audio content, and image-based engagement feature for the Porto Energy Pilot app will be generated using Generative AI models, where appropriate. Additional app features may also use Generative AI models if required.

Lappeenranta City Pilot

The Lappeenranta City Pilot implementation will include the following activities:

- Implementation of a web layer that collects data from users who want to report an observation.

- Addition of the image submission functionality when a user reports an observation.

- Provision of a link to the developed web layer from the Lappeenranta City website.

- Modification of the web layer based on user interaction and pilot feedback to improve user experience and provide the data required by the AI models in the backend of the Lappeenranta City website.

Timeline

The following timeline summarizes the planned implementation sequence across the four pilot streams. It shows the expected progression from onboarding and baseline setup toward feature implementation, integration, and potential modifications. The months shown below follow the milestone timing defined in the IMP:

| Due | AVRA | Daikin | Porto Energy | Lappeenranta City |
| --- | --- | --- | --- | --- |
| Month 3 | Onboarding flow completed. | — | — | — |
| Month 4 | Phase 1 features implemented. | Data analysis completed, data connectors implemented, and fallback simulation environment created. | Baseline features implemented. | Baseline web layer implemented. |
| Month 6 | Phase 2 features implemented. | — | — | Potential web layer modifications implemented. |
| Month 7 | Digital twin output integration completed, if digital twin predictions are available. | User notification module or engagement simulation (in case of inability to obtain users who would participate in the pilot) completed. | Potential baseline feature modifications implemented. | — |

Language Availability

The pilot implementations will support the languages required by their respective pilot contexts:

- The AVRA Pilot app will be available in English and Spanish.

- The Porto Energy Pilot implementation will support English and Portuguese.

- The Daikin Challenge implementation will support English and Spanish.

- The Lappeenranta City web layer will be available in English and Finnish.

If additional language support is required during implementation, it will be assessed together with the pilot partners and added where technically feasible within the project scope.

Data and Input Dependencies

The table below summarizes the main data sources and input dependencies required for each pilot stream. It clarifies which external inputs, participant data, APIs, fallback datasets, etc. are needed to support the planned PoC functionality:

| Pilot | Input / data source | PoC use |
| --- | --- | --- |
| AVRA | Tenant answers collected during tenant visits and surveys | Supporting the tenant onboarding to the pilot app, recommendation filtering, and tenant profile logic |
| AVRA | Weather data | Weather-based advice and seasonal notifications |
| AVRA | Electricity price / tariff API | Tariff-related notifications |
| AVRA | Processed digital twin outputs | Personalized alerts in Phase 3 |
| Daikin | Provided Daikin and INETUM data | Analysis and app feature implementation |
| Daikin | Partner APIs / data connectors | Integration and data flow |
| Daikin | Open-source datasets (optional) | Data augmentation if provided data is insufficient |
| Daikin | Data from fallback simulation environment | Validation if participant or real-time data is unavailable |
| Porto Energy | Pilot-specific baseline feature requirements | Energy optimization notifications and engagement features |
| Lappeenranta City | Observation reporting requirements and feedback | Web layer implementation |

Deliverables and KPI Roadmap

The following deliverables and KPIs represent the roadmap for each of the four pilot streams. The validation criteria described below should be interpreted together with their corresponding references in the IMP.

Before presenting the validation criteria for each pilot, we provide the validation criteria common to all of them:

- Baseline functionality is implemented for each pilot stream according to the defined scope.

- Data/API dependencies and fallback options are documented.

- Pilot partner feedback is collected where interaction with the implemented feature is possible.

- Implementation summaries identify what was built, what was tested, what dependencies remain, and what should be modified in the next phase.

AVRA Pilot Deliverables

| Due | KPI | Justification | Deliverable |
| --- | --- | --- | --- |
| Month 3 | KPI-T2.1 Tenant onboarding to the AVRA Pilot app completed | Onboarding captures tenant needs without assuming high digital literacy. | D2.1 AVRA Pilot: Onboarding Flow Specification |
| Month 4 | KPI-T2.2 Phase 1 features of AVRA Pilot App implemented | Phase 1 delivers basic benefits before digital twin outputs are available. | D2.2 AVRA Pilot: Phase 1 Implementation Summary |
| Month 6 | KPI-T3.1 Phase 2 features of AVRA Pilot App implemented | Phase 2 adapts recommendations using profile, season, and prior interaction. | D3.1 AVRA Pilot: Phase 2 Implementation Summary |
| Month 7 | KPI-T3.5 Integration of digital twin outputs for personalized alerts completed | Phase 3 communicates processed digital twin outputs as simple alerts. | D3.5 AVRA Pilot: Phase 3 Implementation Summary |

Daikin Challenge Deliverables

| Due | KPI | Justification | Deliverable |
| --- | --- | --- | --- |
| Month 4 | KPI-T2.3 Analysis of Daikin and INETUM data completed, and data connectors implemented | Provided data is analyzed and the required connectors are implemented, where access to partner systems is available. | D2.3 Daikin Challenge: Baseline Feature Implementation |
| Month 4 | KPI-T2.6 Fallback simulation environment for Daikin Challenge validation prepared | Fallback simulation environment exists if real-time participant data is delayed or unavailable. | D2.6 Daikin Challenge: Simulation Environment Specification |
| Month 7 | KPI-T3.4 User notification module or simulation of user engagement completed | Notification or engagement module is implemented or simulated. | D3.4 Daikin Challenge: Implementation Summary |

Porto Energy Pilot Deliverables

| Due | KPI | Justification | Deliverable |
| --- | --- | --- | --- |
| Month 4 | KPI-T2.4 Implementation of baseline features defined for the Porto Energy Pilot completed | Baseline features support personalized text/audio energy optimization messages, and represent an initial attempt at increasing user engagement with the app (e.g., by generating an image in addition to the personalized text) . | D2.4 Porto Energy Pilot: Baseline Feature Implementation |
| Month 7 | KPI-T3.3 Potential modifications of the baseline features implemented | Later modifications reflect user engagement and pilot feedback. | D3.3 Porto Energy Pilot: Implementation Summary |

Lappeenranta City Pilot Deliverables

| Due | KPI | Justification | Deliverable |
| --- | --- | --- | --- |
| Month 4 | KPI-T2.5 Implementation of baseline features defined for the Lappeenranta City Pilot completed | Baseline web layer supports observation reporting and image submission. | D2.5 Lappeenranta City Pilot: Baseline Web Layer Implementation |
| Month 6 | KPI-T3.2 Potential modifications of the web layer implemented | Later modifications improve user experience and usefulness of collected data to AI models in the backend of the Lappeenranta City website. | D3.2 Lappeenranta City Pilot: Implementation Summary |

Stage 4 – Business Support Deliverables

Note that in Stage 4 of the project, we plan to deliver 2 additional documents detailing the Exploitation Plan of the developed modules.

| Due | KPI | Justification | Deliverable |
| --- | --- | --- | --- |
| Month 9 | KPI-B4.1 Analysis of user engagement data completed | Be able to produce an Exploitation Plan which relies on user engagement data obtained during the project. | D4.1 Exploitation Plan: Preliminary Version |
| Month 10 | KPI-B4.2 Preparation of Exploitation Plan completed | Enable utilization of the BONSAI implementation in future European projects of similar nature. | D4.2 Exploitation Plan: Final Version |

Conclusion

This PoC implementation plan provides a phased approach for delivering the four pilot implementation streams. The approach is designed to reduce implementation risk by starting from available data, having clearly defined baseline functionalities, as well as fallback mechanisms when live data or digital twin outputs might not yet be available.

The PoC therefore provides a practical bridge between the formal milestones and KPIs defined in the IMP and the technical work needed to demonstrate useful pilot functionality. Successful completion of the PoC will provide a validated basis for development, refinement, and integration during related follow-up initiatives.